CPSC 2720 Spring 2017
Testing Dandyville / and / Maintaining Dandyville
The Legendary Council

Bhupender Gill, Julius Moore, Jordan Cramer, Jordan Kolody
April 7, 2017

Revision History
Revision Date	Changes Made	Name
April 6, 2017	Initial revision, fixed table of contents to fit current layout.	Bhupender Gill
April 6, 2017	Added Phase Two of our Testing Approach.	Julius Moore
April 7, 2017	Added to Improvements	Jordan Cramer
April 7, 2017	Added Introduction paragraph	Bhupender Gill
April 7, 2017	Added bug stuff	Jordan kolody
April 7, 2017	Wrote phase one of testing approach.	Bhupender Gill
April 7, 2017	Added New UML Diagram	Jordan Cramer
April 7, 2017	Added to part 1 of the improvement section, and cleaned it up a tiny bit. / Updated tables of content to include UML diagram page.	Bhupender Gill

Table of Contents

Introduction
This is the document to the testing and maintenance phase of our Dandyville text-adventure game project. In this document, there will be 2 general sections:
1. Testing approach will describe how we went about testing another team’s text-adventure project. From bug testing, to reporting, and how long that went for.
2. The section on improvement will be the most detailed section in the doc. As we will talk about fixing bug reports, design changes, and quality improvements to our source code. To show improvements, we will include an updated UML diagram.

Testing Approach

Phase One: Preliminary Assessment. Initial testing involved playing through the game normally as intended and reporting anything out of the ordinary. After the fact, testing to see if invalid input commands would cause unintended behaviour was conducted, and reports were made with any finds and how to recreate them. However progress was halted for a limited period of time due to the other group still having to implement their game further. Besides the game coming to a dead halt when trying to progress normally, we noticed it would crash when given an invalid input in-game and not on the main menu.
Phase Two: Intention Testing. A large number of tests were done to see if the game behaved in a sensible way when given unexpected inputs. Various strings of letters, numbers, etc. revealed things that were not expected by the user in the game and generated bug reports. Different parts of the game were tested with string that were typed almost at random and the crashes reported. Additionally, the end of stream character (ctrl+D on linux) was passed in to see what would happen. Expected inputs were tested as well be be sure that they did what the game said they did.

Improvements
(I) Number of bug reports/feature requests closed
Number of reports: 48.
Number of reports closed: 48.
Such as: Minor story issues, Trivial dialogue problems, issues with the makefile, option ordering issue, end game loop, .txt problems, manual inconsistencies, menu options, spelling, restructured class system, interaction, test makefile, help option, debug displayed,.
43 out of 48 reports were resolved, which results in 5 remaining. 4 out of that 5 were duplicate issues of already reported issues, and one was deemed invalid, even by the other team as well. Since the testing phase is essentially black box testing, that report was reporting an issue with code coverage, which they do not need to touch.

(II) Design Changes
1. Rather than using a Struct as a parameter object, the OptionsStruct was replaced with an entirely new class that handled the input, storage, and processing of a player’s options and choices. The associated implementation and testing files were added and main was truncated, appended, and refactored.
2. Previously, Parse.h Parse.cc were merely a collection of functions that were not a proper class. A major and critical class was extracted and implemented in main. The core of the program was overhauled and after doing so still compiled and ran with excellence. The associated implementation and testing files were added and main was truncated, appended, and refactored.
3. Any miscellaneous functions that could be brought into a class were made member variables.
4. Large blocks of commented out, old, obsolete code was removed to de-bloat the program.
5. Makefile was worked on until eventually working as intended.

(III) Quality Improvements to the source code
Code smells were addressed. The main switch statement that addressed player commands was slashed down to only the exceptional cases while the other string comparison cases were replaced by the Options class and member functionality. A complete overhaul of the core of the game (Parse and Options) was completed and all the technological debt addressed at once. Refactoring ended before the due date with a fully functional and compiling program and documents were addressed.

(IV) UML